THE CHURCH, MORETON JEFFRIES

CHURCH PLAN

Introduction

Part A - Current Report

Church Introduction and Statement of Significance

Current Use (bookings) and voluntary activity

Collection Review

Conservation Reports

Income, Expenditure and Balances

Local Community Officers Report

Part B – Survey

Results of our open survey conducted in 2020, canvassing all community contacts for feedback

on the current report.

Part C - Community

Recommendations

Minutes of community meetings held to discuss opportunities, activities and plans for the church

# Part D - Action Plan

Details of short, medium and long term actions agreed upon through Community Recommendations, assigned to community participants or Churches Conservation Trust staff

### Version Updated Nov 2025

# Introduction

The Churches Conservations Trust’s strategy is to empower and support communities to care for historic places of worship, for the benefit of all.  A sustainable CCT church is well used by its communities, generates sufficient funds for the maintenance that keeps it in a good state of repair and is able to raise funds for specific repair and improvement projects. Local Community Officers facilitate this through their work with the community to co-create Church Plans.

Church plans are a living document which combines information on the church’s history, significance, maintenance and repair needs and the current use of the church, with feedback and recommendations from the community, and concludes with an action plan setting out agreed short, medium and long term actions to support the sustainable use and care of the church.

### Part A - Current Report

## Church Introduction & Statement Of Significance

The chapel was built in the 12th century, and was originally a parish church. Alterations were made to it during the 13th century. The north wall was rebuilt in the 16th or 17th century. In about 1600 the bellcote was added. The east end of the chancel was rebuilt in 1704, reusing a 13th-century window. It closed as a parish church in 1841 when a new church was built on a different site. Furnishings (altar, altar rail, chancel screen) were transferred to the new All Saints' Church. The chapel was restored during the 1970s by the Redundant Churches Commission (now the Churches Conservation Trust). It was declared redundant on 15 March 1971, and was vested in the Churches Conservation Trust on 20 September 1974.

The bellcote is weatherboarded and has a pyramidal roof. The south doorway is Norman in style. It has a semicircular arched head decorated with chevrons, and a tympanum carved with a foliar design. To the right of the doorway are a double square-headed window, a small single-light square-headed window, and a larger single-light window with a pointed arch. In the east wall are two single-light round-headed windows, one above the other. At the west end is a two-light window with trefoil heads. Inside the church are two fonts. The original font, probably from the 12th century, is a damaged plain cylindrical bowl. The other font, dating from the 12th century, also has a plain cylindrical bowl and was moved here when the parish church of St Mary Magdalene in Brobury ceased to be used for worship.

## Current Use (Bookings) & Voluntary Activity

The Church currently enjoys permission from The Church of England for six Sunday services each year and an unlimited number of additional services on an occasional basis. During the most recent three years there are currently no events listed in our calendar, however this could be due to events not being reported to CCT.

Voluntary activity undertaken by local residents includes:-

- Cleaning

- Maintenance of the churchyard

- Remittance of wall safe and service funds

- Ad hoc reporting of building change

Church Information

| General Information: |  |
| --- | --- |
| Open Churches Policy status: | Open |
| Local Community Officer: | Tracy Genever |
| Current projects: | Not at present |
| Parking: | None on site |
| Building services: | Electricity |
| Churchyard: | Not owned by CCT |
| Ring-able bells: | Chiming |
| Organ: | Harmonium, playable |
| Volunteering: |  |
| Key holder role: | Fulfilled |
| Key representative role: | Fulfilled (remittances, CCT liaison, Volunteer management, etc.) |
| Fundraising roles: | Vacant and necessary |
| Stewardship/events roles: | Vacant and necessary |
| Research, interp. & talks role: | Vacant and necessary |
| Cleaning schedule: | Regularly led by volunteers in accordance with CCT guideline |
| CCT Items: |  |
| CCT silver plaque: | Installed |
| CCT information board: | Installed, requires updating |
| Oak post: | Installed |
| CCT freestanding board: | Installed |
| Wall safe poster: | Installed, current |
| CCT A board: | Installed |
| Gift Aid envelopes: | Provided |
| Visitor book: | Needs replacing |
| Welcome table: | Maintains stock of current leaflets (note unavailability of future leaflets for re-stock) |
| Children’s explorer cart: | Not at present |
| Children’s trail: | Not at present |
| Tourism/Marketing: |  |
| Nearby attractions: | Brockhampton Estate, Queenswood Country Park, Herefordshire Nature Trust |
| Social media presence: | Not at present |
| Images on CCT website: | One of four |
| Regular feature parish news: | Not at present |
| Events/Activity: |  |
| Services per year: | Two per year |
| Christmas memory tree: | Not currently |
| Heritage Open Days: | Not currently |
| Ride & Stride: | Not currently |
| Champing: | Not currently |
| Retail: | Not currently |
| Health & Safety: |  |
| Fire rated capacity: | 60 |
| Seating capacity: | Not determined |
| Site plan: | Available |
| Roof alarm: | Not installed |
| CCTV: | Not installed |
| Individual item security measures: | None |
| Accessibility details: | Provided via website |
| Risk assessment general: | Current |
| Risk assessment fire: | Current |
| COSHH listing: | Current |
| Portable appliance listing: | Current |
| Security Audit: | Current |
| Pews: | Sound, no defects |

Conservation Reports

| Annualised maintenance costs (Exclusive of VAT): Annualised maintenance costs express the total costs of church maintenance divided by 25 years. Every forecasted cost which relates to the maintenance of this church over a period of 25 years is included. Any anticipated repairs are excluded. A list of typical maintenance tasks for any historic church, forecast over the period, is available to view at appendix 2. | £2,714.44 |
| --- | --- |
| Routine maintenance costs (Per annum and exclusive of VAT): These are included in the annualised maintenance costs and are the total cost of two maintenance visits per year. A list of the typical maintenance tasks for any historic church included in the twice-annual maintenance visits is available to view at appendix 3. | £552.00 |
| Other maintenance costs total (Exclusive of VAT): Additional maintenance needs discovered during twice-yearly maintenance visits, costed and listed individually below. | £2590.00 |
| - Repointing and repairs to coping stones as required | £1,200.00 |
| - Remove church sign | £15.00 |
| - Re-fix loose window guards to east side of chancel | £275.00 |
| - Remove loose tower roof hanging slates | £1,100.00 |
| Total short term repairs: Small scale items of limited cost which could be fulfilled with minimal fundraising. | £96,500.00 |
| - Re-roofing including a considerable amount of timber repair | £75,000.00 |
| - Chancel mullion repairs | £8,000.00 |
| - Electrical repairs (if not already done) | £13,500.00 |
| Total medium term repairs: More expensive needs such as roof repairs and tower repairs which may require more involved fundraising and grant applications. | £3,450.00 |
| - RWG | £3,450.00 |
| Total long term repairs: Items which are known to require works in the longer term but which are not essential in the near future. | £8,000.00 |
| - Replace the tower roof/ hanging blue slates to side walls of the tower | £8,000.00 |
| Total desirable repairs: Repairs which are not essential to the conservation health of the church but which might improve aesthetics or usability of the building. | £0.00 |
| All cost figures are estimates, exclusive of VAT and professional fees. VAT is charged at 20% of the total costs and can sometimes be recovered. Professional fees vary, but are either charged at an hourly rate or as a percentage of the total project cost. These are usually charged only on larger or more complex projects. |  |

## Income, Expenditure & Balances

Income less annualised maintenance 2024/25	-£2,221

(Income from all sources, minus the annualised maintenance cost, as shown in the Conservation Report section above)

## Local Community Officer’s Summary

This pretty Herefordshire church is somewhat of a hidden gem. Additional members of the community support the church well but less regularly through attendance at events. Signatures in the visitor book indicates popular support for the church and for The Churches Conservation Trust.

Marketing could focus on historical societies with an interest in the history of the local area. Voluntary effort towards research and interpretation products could facilitate encouragement of these bookings at the same time as enriching the visitor experience further. presented throughout the church could present an opportunity to make visitors aware of our annualised maintenance liability.

The site has limited open floor space for alternative use. Additional revenue could derive from promotion of local, sympathetic businesses seeking to promote services and products through signage at the church.

The Community may need to give consideration to the options detailed in this summary towards the shortfall against annualised maintenance costs, addressing the risk of necessary repairs wanting for funds in future seasons.

A supply of Christmas cards and a sponsor for the Christmas Memory Tree might also help develop useful income against maintenance liability.

Part B - Survey

# Summary of consultation responses received by end August 2020

# Following distribution of fifteen questions through our standard church plan questionnaire in summer 2020 to existing Churches Conservation Trust correspondents, (together with an invitation for correspondents to share the survey and associated Church Plan Part A), no response was received for The Church, Moreton Jeffries by the deadline of August 30th. An example of the survey is in appendix 1.

# Part C - Community Recommendations

Moreton Jeffries Church Planning Meeting held 19th August 2024. Attending TG (Local Community Officer), KH and Rev PM

Volunteers

KH and other locals support the church and ensure it is kept clean and tidy and get it ready ahead of any services. The church yard is also maintained by the neighbouring volunteers. The area volunteer routinely empties the wall safe. We are very grateful to the help given by all volunteers.

The wall safe is an older style with a narrow opening but is in working order.

Events

There are routinely 2 services each year at Christmas and Harvest but this year an extra two have been added for Rogation and Lammas which have been well attended and reflect the farming community’s interests. The organ works and can be played but is not great so a keyboard is brought in for services.

There is no brown sign on the road which may make it ore difficult to find. There is a finger post in the lane. Parking is at the bottom of the drive in the lane.

Walkers do visit the church but the visitor book went missing several years ago and an notebook is being used but needs to be replaced. The addition of local holiday-lets could bring in extra visitors if they are aware the church is open.

New events were discussed such as music or art exhibitions and volunteers agreed to look at opportunities.

Maintenance

The bell-cote is in disrepair with the slate tiles hanging off. The estates team are aware and are looking at how this can be funded. Safety fencing needs to be erected in case of falling tiles.

Moreton Jeffries Church Planning Meeting Held - December 2022, Attending GS (Local Community Officer) et al.

Events

Annual Christmas service organised by family who live next door to the door.

Harvest Festival event is also held.

Detailed discussions took place and agreed that it would be great for the church to be used more for services and events.

Volunteers/Supporters

Churchyard and church continues to be very well maintained by the neighbours.

Area volunteer undertakes collecting, counting and banking wall safe donations.

General Comments

Access to the church is across private land attached to Moreton House. Owners are happy with visitors using the drive to go to the church.

East side of the church, the window there is in a poor state of repair.

# Part D - Action Plan

Community Actions

Short term actions (to end Dec 2024

- Arrange Christmas Eve service

Medium term actions (to end Dec 2025)

- Potential greater use of the church needs to be explored e.g. more services, art exhibition, etc. Local community have contacts with artists and that could be a really productive event.

- Recruit new volunteers to help with events.

- Explore marketing the church to the local community.

- Ensure local holiday lets have information about visiting the church.

Long term actions (to end June 2027)

- Identify and approach contacts who may wish to use the church for exhibitions, use as gallery space or for other events.

- Investigate suitability of church for more regular religious use.

- Discuss potential for regular church related features, parish newsletter and inclusion of church updates in parish council meetings.

- Consider means for increasing footfall and consequent donations.

Actions complete (to end August 2024)

- Annual Christmas service held, mulled wine served, annual very successful event with over 40 people attending.

- Church is very maintained inside and outside by the local community.

Local Community Officer Actions

Short term actions (to end Dec 2024)

- Add church listing to Visit Herefordshire website

- Keep community up to date on the plans for the bell-cote

- Order new visitor book

Medium term actions (to end Dec 2025)

- Need to monitor the tree near the church and that it is does not overgrow too much.

- Organise regular meetings with the community.

- Try to recruit new volunteers.

- Engage in regular and on-going communications with the community, also support them as required.

- Work with the community to market the church in the area.

Long term actions (to end June 2027)

- Investigate suitability of church for hire to increase usage and income.

- Consider means for increasing footfall and consequent donations.

Actions complete (to end June 2024)

- The tower has loose tiles, this has been caused by adverse weather, this has been reported to the CCT Estates team.

- CCT Estates team arranged for a Structural Engineer to visit a report will be provided showing repairs that need to be undertaken.

Appendix 1: Summer 2020 Questionnaire

This is the first of fourteen questions in the survey - thank you in advance for working through each one. First of all, we need to know if you're completing the survey on behalf of an organisation or writing in a personal capacity (If you're writing on behalf of an organisation, please use the text box to let us know which one. Thank you!)

Which church are you writing about? (Don't worry, you can complete additional questionnaires for other sites if you like!) Please state the location and dedication, as in 'Sapperton, St. Kenelm's'. Thank you.

People are involved with our sites in so many different ways. In your own words, please describe your relationship with the church building.

Some people are actively involved at the churches we look after together. If you're part of this group, tell us about your involvement. Cleaning, attending services and fundraising are just a few of the most frequent activities we share, but we'd appreciate as much detail as you might be happy to provide.

In your own words, and having reviewed 'Part A' of our church plan (sent to you by email with the invitation to this questionnaire), please describe a perfect outcome for our work together at the church. What would you like to see happen in terms of community involvement and other use of the building?

Bearing in mind the repair liabilities and running costs described in the report you've read, what challenges do you anticipate for a sustainable future at your church?

Thinking about local life away from the church, which other community projects or activities are you aware of that could combine with our work to protect the church for the future?

Here are two questions together... Could increased use of the church benefit the community? How would this increased use benefit the church itself?

What do you think are the most important conservation priorities at your church? For each or all of these priorities, please also let us know about any ideas you have for addressing them.

Income and expenditure for the church is detailed in 'Part A' of the report we sent you. Addressing conservation priorities will entail finding new ways to raise funds. Tell us about any ideas or opportunities you have identified for raising additional income at the church.

What do you think might be the best ways to get started with any fundraising activities you have suggested?

If you don't already, would you be interested and available to take part in future fundraising activity?

Almost done! We'd like to invite you to join us in a group discussion about the church later this year, either in person or through 'phone / video conference. Would you be willing to join the discussion?

Last question! Is there anything else you'd like to share about your interest in the church which we haven’t asked you already? Otherwise, thank you again so much for reflecting on the future of the church through your answers.

# Appendix 2: Typical Maintenance Tasks Forecast For A CCT Church Over 25 Years

The list below gives examples of items that CCT needs to maintain in its churches. Some items on this list will not relate to this church but give guidance as to the typical items we cover. These estimations are based on the cost in 2020, please note we are not able to predict inflation costs and therefore these are not included.

A specific report is created for each church every nine years by an experienced and trained building inspector. This details the repair needs of the building and lists the repairs required according to their priority. Please contact your Local Community Officer if you wish to see this report.

| Item | Method & Purpose | Cycle/ Yrs | Estimated Cost per visit (present day levels) | Cumulative Estimated Total Cost After 25 Years (2020 values) |
| --- | --- | --- | --- | --- |
| Drains, rodding | Below-ground drains can be blocked by debris which stops the rain water dispersing properly and potentially leading to water backing up and overflowing. To prevent this they require rodding and cleaning even ten years. | 1 | £ 39.00 | £ 975.00 |
| Soakaways, inspection and clearance of silt build-up | Soakaways consist of a large pit filled with gravel of varying sizes which act as a filter to allow rainwater to slowly seep into the surrounding ground. Over time material carried into the soakaway in the rain water fills in the gaps and slows the rate of dispersal which can lead to water backing up and potentially damaging or even flooding the church | 10 | £ 600.00 | £ 1,500.00 |
| Mansafe hatchway system | Man safe systems are steel cables or anchor points which are fixed to the roofs of churches to allow people to safely access and work on the roof. As these systems are used for safety it is a legal requirement that they are tested every year for loose fittings or damaged cables. | 1 | £ 360.00 | £ 9,000.00 |
| Lightning conductor testing | Lightning conductors are required to be checked every three years to make sure that they are still performing correctly and will be able to disperse a lightning strike effectively. Metal thefts have often targeted lightning conductors and they may need replacing. | 3 | £ 480.00 | £ 4,000.00 |
| Organ maintenance | Organs are complex machines built using numerous natural materials which can be damaged by moisture, heat and animal attack. It is recommended that organs are checked every year to carry out minor repairs and to be re-tuned as required. Regular servicing can also reduce the likelihood of large unexpected repair bills. | 1 | £ 140.00 | £ 3,500.00 |
| Fire extinguisher inspection | Fire extinguishers servicing checks that the fire extinguishers are functional and maintaining adequate pressure for use in an emergency. Note the CCT only provides fire extinguisher in churches which are either stewarded, used for Champing™ or have significant timber items. | 1 | £ 166.00 | £ 4,150.00 |
| Electrical periodic inspection testing | Electrical tests ensure that the electrical system of the church is both safe and fully functioning. The test will check all elements of the system and highlight any concerns. | 5 | £ 350.00 | £ 1,750.00 |
| Replacement of electrical fittings | As items are highlighted as faulty through periodic testing and maintenance visits they will need to be replaced. | 15 | £ 1,500.00 | £ 2,500.00 |
| Replacement of lamps | General wear and tear - Bulbs require regular replacement. Note LED bulbs will be used where possible | 2 | £ 250.00 | £ 3,125.00 |
| Heating installation, servicing | Annual servicing of the heating system to ensure the efficiency and safe working order of the boiler etc. | 1 | £ 384.00 | £ 9,600.00 |
| Roof alarm, servicing | Roof alarms require annual servicing to check that the system is in good working order and to replace minor parts such as the batteries in sensors. | 1 | £ 316.80 | £ 7,920.00 |
| Rainwater goods, redecoration | All external rainwater Goods (RWG) require redecoration as they are in exposed locations and are exposed to significant amounts of water. The redecoration significantly extends the lifespan of the RWGs and ensures that they are working correctly and are securely fixed in position. | 7 | £ 1,560.00 | £ 5,571.43 |
| Internal & external ironwork redecoration | Redecorating the ironwork prolongs the life of the item and improves the aesthetic of the church. The redecoration of ironwork also provides a good opportunity to inspect the item for damage. | 7 | £ 1,500.00 | £ 5,357.14 |
| External joinery, redecoration | Redecorating external joinery prolongs the life of the item and improves the aesthetic of the church. The redecoration of ironwork also provides a very good opportunity to inspect the item for damage. | 7 | £ 1,875.00 | £ 6,696.43 |
| Window repairs | Minor repairs to the windows such as broken panes of glass, replacement of glazing bars, mortar repairs or lead work repairs are important to exclude the weather and birds and other animals. | 5 | £ 350.00 | £ 1,750.00 |
| Bell maintenance | Bells require ad hoc inspection and minor maintenance to fixtures and fittings | 5 | £ 235.00 | £ 1,175.00 |
| Condition inspection report, all specialists | We have a 9 yearly architect or surveyors inspection plan. When the survey is undertaken all elements of the church will be inspected and a prioritised plan for all required repairs will be created. | 9 | £ 450.00 | £ 1,250.00 |
| Roof overhaul | Roofs require constant minor maintenance with a major overhaul every seven years | 7 | £ 2,500.00 | £ 8,928.57 |
| Clock maintenance | An annual service of the clock with minor repairs and checks to ensure good timekeeping | 1 | £ 140.00 | £ 3,500.00 |
| Tree inspection | A five yearly inspection of all the trees in the churchyards we are responsible for to check for defects and enable us to plan for any required works. | 5 | £ 225.00 | £ 1,125.00 |
| Churchyard maintenance | Grass cutting and minor trimming of plants and bushes etc. | 0.5 | £ 200.00 | £ 10,000.00 |
| Overheads | Office costs to support maintenance planning etc. | 1 | £ 20.00 | £ 500.00 |
| Staff Costs | Staff costs incurred in preparing the required inspections and reports | 1 | £ 97.00 | £ 2,425.00 |

The total cost over 25 years for this example of a typical church is £107,598.57 (exc. VAT)

The average yearly cost for this example of a typical church is £4,303.94 (exc. VAT)

Appendix 3: Typical Maintenance Tasks Forecast - (Twice-Annual Maintenance Visits)

| Item | Method & Purpose |
| --- | --- |
| Gutters, downpipes and gully clearance | Gutters, hoppers and downpipes are easily blocked by leaves and debris both windborne and dropped by birds which can lead to overflowing and water damage to the building. |
| Roof, inspection & replacing slipped/missing slates/tiles | Over time some slates/tiles or the pegs/nails which hold them will reach the end of their useful lifespan. When this happens it will allow slates to move from their correct position which can let rain in to the building and potentially poses a risk to visitors as the slate/tiles can fall. |
| Vegetation, control of growth | Overgrown vegetation against walls and buildings can hold moisture against the building potentially causing damage and some plant species are invasive. Vegetation can also obscure the building hiding potential damage and can provide shelter for vermin such as mice. |
| Tower stairs & boiler room steps, sweeping | Leaves and other debris can build up on steps which could lead to accidents if people slip. Regular sweeping reduces the risk for potential accidents. |
| Principal steps and paths, clearance | Leaves and other debris can build up on steps which could lead to accidents if people slip. This is especially the case for churches with trees in the area. Regular sweeping of the steps reduces the risk for potential accidents. |
| Wall Safe, servicing | Servicing of the wall safe helps to ensure that the donations can be easily collected and also checks to ensure that there hasn’t been an attempt to steal from the safe. |

# Appendix 4: Typical Champing™  Arrangements and Related Income

Champing™ is the exclusive overnight hire of a church to visitors. Camp beds and chairs are set up inside the church, along with tea making provisions, battery lighting, and cushions and blankets to give guests a cosy stay.

Guests book online through the Champing™ website www.champing.co.uk and these bookings are related to local contacts so everyone knows when visitors are staying. A local member of staff sets out equipment for the night and removes all gear each morning. Guests have exclusive access to the church between 6.00 p.m. until 10.00 a.m. so visitors can enjoy the church during the day.

Champers don’t expect much in the way of facilities and understand that these are ancient buildings. For most churches we’ve installed eco-loos either inside or outside in wooden cabins. We don’t allow candles but provide battery lanterns and fairy lights. As most of our churches don’t have heating we only operate Champing™ between the end of March and the end of October, and we recommend Champers bring warm sleeping bags and extra blankets. We also supply bedding and breakfasts but this option isn’t available at all churches. Most Champers will eat out locally or may bring their own picnic.

For those churches without electricity we provide a gas camping stove and we also provide amply bottled water for Champers and all visitors to use.

Typically Champers are couples and families. Some of our churches are large enough to welcome groups of up to 16 people. We are dog-friendly, and child-friendly. Many Champers appreciate the history, architecture, and unique features of their surroundings, and come to learn about the building and its locale through this unique accommodation. We offer those staying for the first time a free CCT membership so they can learn more about our work and consider support for The Trust after their visit.

You can evaluate typical income which derives from Champing™ in the table below.

| Church | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 |
| --- | --- | --- | --- | --- | --- | --- |
| Langport, Somerset | £10,47 | £2,766 | £3,810 | £3,128 | £7,748 | £4,938 |
| Emborough, Somerset | / | £2,024 | £1,378 | £2,625 | £5,270 | / |
| Chiselhampton, Oxfordshire | £10,156 | £2,696 | £5,864 | £1,705 | / | / |
| Wolfhamcote, Warwickshire | / | £3,001 | £2,214 | £1,624 | £4,763 | £5,924 |
| Holme Lacy, Herefordshire | / | £4,369 | £4,759 | £1,004 | £7,501 | £4,144 |
| TOTAL | £20,628 | £14,856 | £18,025 | £10,086 | £25,282 | £15,006 |